Benha University

Faculty of Computers &

Artificial Intelligence

E-Commerce Platform with Automated CI/CD Pipeline

Building a Scalable Laptop Marketplace with Modern DevOps Practices

DEVOPS TRACK

HRV478N_ONL2_SWD1_G2_DEPI2

Project Team

1- Adham Ashraf Ebrahim ElGanzouri

2- Khaled Abdelmohsen Sayed Mohammed

3- Omar Eid shaban mohamed

4- Mahomoud Mohamed ahmed mohamed

Under Supervision of

Eng/ Ahmed abd-elfatah

Feb 2025

## 1 Project Planning & Management

## 1.1 Project Proposal

Objective:
Develop a scalable E-Commerce Platform for selling laptops, supported by an automated CI/CD pipeline to ensure efficient development, testing, and deployment.

Scope:

- E-Commerce Platform:

  - Build a user-friendly platform with authentication, product management, shopping cart, and order tracking.

  - Tech Stack: React.js (Frontend), Express.js (Backend), MongoDB (Database), Material-UI (UI).

  - Future Enhancements: Admin panel, payment gateway integration, and product reviews.

- CI/CD Pipeline:

  - Automate the deployment of the e-commerce platform using Jenkins, Docker, and Ansible.

  - Ensure seamless integration of code changes, testing, and cloud deployment (AWS/GCP).

  - Optional Kubernetes orchestration for scalable container management.

Key Integration:

- The CI/CD pipeline will directly support the e-commerce platform’s development workflow, enabling rapid iteration, testing, and deployment to production.

## 1.2 Project Plan

## 1.2.1 Gantt chart

## 1.3 Task Assignment & roles

| Role | Responsibilities |
| --- | --- |
| Frontend Team | Develop React UI (product listings, cart), integrate with backend APIs. |
| Backend Team | Build Express.js APIs (auth, product/cart logic), MongoDB integration. |
| DevOps team | Configure Jenkins pipeline, Dockerize app, write Ansible playbooks for deployment. |

## 1.4 Task Assessment & Mitigation Plan

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| API/DB Performance Issues | Slow page loads, user drop-off | Optimize MongoDB queries, implement caching, load-test APIs during CI/CD pipeline runs. |
| Pipeline Integration Failures | Deployment delays | Add automated rollback to Jenkins jobs; use staging environments for pre-deployment testing. |
| Security Vulnerabilities | Data breaches | Encrypt JWT tokens, sanitize inputs, conduct security scans in the CI pipeline. |
| Cloud Deployment Errors | Downtime | Use Ansible idempotent playbooks; monitor with tools like Prometheus/Grafana. |

## 1.4 KPIs (Key Performance Indicators)

| Category | Metrics | Target |
| --- | --- | --- |
| Platform Performance | - API response time - System uptime | <500ms 99.9% uptime |
| User Adoption | - Registration-to-purchase conversion rate | 80% |
| Pipeline Efficiency | - Deployment frequency - Build success rate | 5+ deploys/week 95% success rate |

### Why This Approach?

As an expert, I’ve merged both projects into a single workflow to emphasize:

- End-to-End Ownership: The CI/CD pipeline is not a standalone project but a critical enabler for the e-commerce platform’s success.

- Agility: Automated testing/deployment reduces manual errors and speeds up feature delivery.

- Scalability: Docker and Kubernetes ensure the platform can handle traffic spikes post-launch.

This structure aligns with industry standards (e.g., Agile-DevOps integration) and ensures stakeholders see the pipeline as integral to the product—not a separate effort. Let me know if you’d like to refine further!

## 2 Literature Review

## 2.1 Feedback & Evaluation

Lecturer’s assessment:

## Suggested Improvements

Areas for improvement

## Final Grading Criteria

| Category | Description | Evaluation |
| --- | --- | --- |
| Technical Implementation | Functionality of E-commerce features (auth, cart, checkout) and CI/CD pipeline. |  |
| CI/CD Pipeline | Jenkins automation, Docker/Ansible integration, and successful cloud deployment. |  |
| Documentation | Clarity, structure, and depth of technical and project management documentation. |  |
| Testing | Creativity in solving challenges (e.g., UI design, pipeline optimization). |  |
| Presentation | Professional delivery of demos, diagrams, and responses to feedback. |  |

Overall Evaluation:

## 3  Requirement gathering

## 3.1 Stakeholder analysis

| Stakeholders | Needs/Expectations |
| --- | --- |
| Customers | - Intuitive UI for browsing and purchasing laptops. - Secure payment and order tracking. |
| Administrators | - Tools to manage products, orders, and user accounts. - Analytics for sales trends. |
| Developers | - Scalable architecture for future enhancements. - Automated CI/CD workflows. |
| DevOps Team | - Reliable deployment pipeline with rollback capabilities. - Monitoring for uptime. |
| Business Owners | - High user adoption rates. - Compliance with data protection laws (e.g., GDPR). |

## 3.2 User Stories & Use Cases

- User Story:
As a customer, I want to filter laptops by price and specifications so that I can find products within my budget.

- Use Case:

  - Actor: Customer.

  - Description: Browse, filter, and view product details.

  - Steps:

    - Navigate to the homepage.

    - Use filters (price range, RAM, brand).

    - View product details and add to cart.

2. DevOps Pipeline

- User Story:
As a DevOps engineer, I want Jenkins to automate testing and deployment so that code changes are deployed without downtime.

- Use Case:

  - Actor: DevOps Team.

  - Description: Deploy updates via CI/CD pipeline.

  - Steps:

    - Push code to Git repository.

    - Jenkins triggers build, runs tests, and deploys to AWS/GCP.

    - Monitor deployment status via Jenkins dashboard.

## 3.3 Functional Requirements

| Feature | Description |
| --- | --- |
| Authentication | - Users can register/login with email and password. - JWT tokens for session management. |
| Product Management | - Admins can add/edit/delete products. - Customers can view product details and reviews. |
| Shopping Cart | - Add/remove items, adjust quantities. - Persist cart data across sessions. |
| Checkout | - Secure payment gateway integration (future). - Order confirmation emails. |
| Order History | - Customers can view past orders with status (delivered/pending). |
| CI/CD Pipeline | - Automated builds, tests, and deployments via Jenkins. - Ansible-managed cloud provisioning. |

## 3.4 Non-Functional Requirements

| Feature | Description |
| --- | --- |
| Performance | - API response time < 500ms. - Handle 1,000 concurrent users. |
| Security | - Encrypted passwords (bcrypt). - HTTPS for all transactions. |
| Usability | - Mobile-responsive UI (Material-UI). - WCAG 2.1 compliance for accessibility. |
| Reliability | - 99.9% system uptime. - Automated rollback on deployment failures. |
| Reliability | - Docker containers for horizontal scaling. - Kubernetes support (future). |
| Maintainability | - Modular code structure (React/Express). - Comprehensive API documentation. |

4. System Analysis & Design

### 4.1 Problem Statement & Objectives

- Problem Statement: Existing e-commerce platforms may not cater specifically to laptop sellers, leading to fragmented product discovery, insecure transactions, and inefficient order tracking.

- Objectives:

  - Provide a secure authentication system for users.

  - Display laptops with detailed specifications and pricing.

  - Enable users to manage a shopping cart and checkout seamlessly.

### 4.2 Use Case Diagram & Descriptions

### 4.3 Software Architecture

## 4.4 ER Diagram

## 4.5 DFD Diagram

4.6 Sequence Diagram

4.7 Activity Diagram (checkout)

## 4.8 State Diagram

## 4.9 Class Diagram

## 5 UI/UX Design & Prototyping

Register Page

Login Page

Main Page

Orders Page

My Cart Page

Checkout Page

## 6 System Deployment & Integration

6.1 Technology Stack

| Category | Technologies & Tools |
| --- | --- |
| Frontend Frontend | React.js (TypeScript), Material-UI (MUI), Vite, Axios (API calls), React Router |
| Backend | Express.js (TypeScript), Node.js, JWT (authentication), Mongoose (MongoDB ODM) |
| Database | MongoDB Atlas (Cloud-hosted NoSQL) |
| DevOps | Jenkins (CI/CD), Docker (containerization), Ansible (configuration management), Kubernetes (orchestration) |
| Hosting/Cloud | AWS EC2 (backend/frontend servers), MongoDB Atlas (database), Docker Hub (image registry). |
| APIs | RESTful APIs for authentication, product management, cart, and order operations |

6.2 Deployment Diagram

6.3 Component Diagram